# UAT Checklist and Runbook

Project: TESDA Learning Management System (TESDA-LMS)

# Document Control

| Field | Value |
| --- | --- |
| Document ID | UAT-CHK-001 |
| Version | 2.0 |
| Date | 2026-10-21 |
| Status | Ready for execution |
| Environment | __________________ (Demo / Supabase staging / Production-like) |
| Build or commit | __________________ |
| Prepared by | __________________ |
| Approved by | __________________ |

# 1. How to Run This UAT

Execute in four passes. Do not start the next pass until the current gate is met.

| Phase | Scope | Time | Owner | Gate |
| --- | --- | --- | --- | --- |
| 0. Setup | Install, configure, create accounts and test data | 15 min | QA | App runs and Section 3 data exists |
| 1. Smoke | Section 5 smoke checks | 20 min | QA | All smoke checks pass |
| 2. Role acceptance | Sections 6–8 role runbooks | 2–3 hrs | QA plus role representatives | No open S1/S2 defects |
| 3. End-to-end and security | Sections 9–10 | 1–2 hrs | QA and technical lead | All E2E scenarios pass; no critical security gaps |
| 4. Sign-off | Exit criteria and approvals | 30 min | Product owner | Section 12 completed |

Result codes: PASS, FAIL, BLOCKED, N/A.

Severity: S1 critical, S2 high, S3 medium, S4 low.

For each runbook group, tick every box. Mark the group FAIL if any box fails. Record the defect ID beside the group.

# 2. Setup

## 2.1 Demo mode

Use this for a quick UI review only.

npm install

npm run dev

☐  Confirm .env.local does not define VITE_SUPABASE_URL or VITE_SUPABASE_ANON_KEY.

☐  Confirm the app loads with seeded demo data.

☐  Confirm the interface clearly identifies demo/local data.

## 2.2 Supabase mode

Use this for full UAT and sign-off.

Copy-Item .env.example .env.local

# Fill in VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY

node scripts/configure-auth.mjs

# Apply supabase/schema.sql, then migrations 030 through 039 in filename order.

# Or use the project's normal Supabase deployment process.

supabase functions deploy create-trainer

supabase functions deploy resend-trainer-invitation

☐  Supabase project is reachable.

☐  supabase/schema.sql and all later migrations are applied.

☐  Both edge functions are deployed.

☐  Auth redirect URLs include /welcome and /reset-password.

☐  Test email delivery works.

☐  A TOTP authenticator app is available.

☐  Build and tests run without errors: npm test; npm run build.

## 2.3 Mandatory risk checks

| Risk | Why it matters | Where tested |
| --- | --- | --- |
| Settings toggles may be cosmetic | Passing score, typing rate, self-enrollment, email, maintenance controls could save values without changing behavior | SA-07 |
| Self-enrollment is locked | Migration 037 disables online enrollment; trainees must be told to contact admin | SA-03, TRA-02 |
| Global vs per-assessment passing scores | Quizzes/exams use their own passing value; confirm intended behavior | SA-07, TRA-04 |
| Session is tab-scoped | sessionStorage means closing the tab ends the session | SMK-09 |
| Enforcement must be server-side | Hiding buttons is not enough; RLS/API must deny unauthorized writes | SEC-01 to SEC-05 |
| Time-window boundaries | Quiz, exam, and attendance rules depend on exact start/deadline behavior | TRA-04, TRA-05, ATT checks |
| Destructive actions | Deleting users/content must not leave orphaned records | SA-01, SA-02, SA-04 |
| MFA recovery | A lost authenticator must not permanently lock administration | SA-08 |

# 3. Test Data

Demo credentials are for demo mode only. Create dedicated accounts for shared environments.

| ID | Role / setup | Purpose |
| --- | --- | --- |
| SA-01 | Super Admin | Admin workflows and MFA |
| TR-01 | Trainer assigned to PRG-01 | Content, attendance, decisions |
| TR-02 | Trainer assigned to PRG-02 | Isolation checks |
| TR-03 | Newly invited trainer | Invitation and activation |
| TN-01 | Trainee with approved PRG-01 enrollment | Course and assessment flows |
| TN-02 | Newly registered trainee, no enrollment | Registration and access denial |
| TN-03 | Trainee with pending/rejected enrollment | Enrollment gating |
| PRG-01 | Virtual Assistant program | Typing test and content |
| PRG-02 | Non-Virtual-Assistant program | Cross-program isolation |
| SCH-01 | Future trainer session | Attendance |
| QZ-01 | Quiz with future start and deadline | Quiz window |
| EX-01 | Exam with future start and deadline | Exam window |

Demo accounts:

| Role | Email | Password |
| --- | --- | --- |
| Super Admin | admin@tesda.gov.ph | admin123 |
| Trainer | juan@tesda.gov.ph | trainer123 |
| Trainee | angel@trainee.ph | trainee123 |

# 4. Recording Results

Use this format in the runbooks:

Result: PASS / FAIL / BLOCKED / N/A

Defect: DEF-___    Tester: ________    Date: __________

Notes: __________________________________________________

Raise a defect for every failed or blocked check. Include the test ID, steps, expected result, actual result, severity, browser, account, and screenshot or recording.

# 5. Smoke Suite (Every Build)

☐  SMK-01 /login loads without a blank screen or console error.

☐  SMK-02 Super Admin signs in and reaches /admin; MFA is requested when enforced.

☐  SMK-03 Trainer signs in and reaches /trainer with assigned programs visible.

☐  SMK-04 Trainee signs in and reaches /trainee with their enrollment visible.

☐  SMK-05 Opening an admin route as trainer or trainee redirects to the correct role home.

☐  SMK-06 Admin dashboard counts load and are not all zero.

☐  SMK-07 Trainer can open an assigned program’s content.

☐  SMK-08 Trainee can open an approved course and mark a lesson complete.

☐  SMK-09 Sign out and reopen the app in a new tab; the previous session is not restored.

☐  SMK-10 Announcements or schedules appear for the correct audience.

☐  SMK-11 No uncaught exception appears in DevTools during the checks above.

☐  SMK-12 Reloading the page preserves the signed-in user within the same tab.

# 6. Super Admin Runbook

## SA-01 — Trainer lifecycle

/  Create a trainer with name, email, phone, address, position, specialization, and at least one program.

/  The new trainer has a role trainer and status pending_activation.

/  No temporary password is displayed or emailed in plain text.

/  An activation email is sent.

/  Resending the invitation sends a new email and does not create a duplicate user.

/  TR-03 opens the activation link, sets a password, and signs in successfully.

/  TR-03 only sees assigned programs and cannot open admin pages.

/  Creating another user with the same email is rejected.

/  Deleting a trainer requires confirmation and leaves no orphaned assignments, schedules, or content.

Result: _____9____  Defect: __________

SA-02 — Trainee lifecycle

/  Create a trainee with personal details and a program/trainer mapping.

/  The trainee receives an activation email and can set a password.

/  Duplicate email creation is rejected.

/  Editing the trainee’s program or program trainer is reflected after the trainee signs in again.

/  Reassigning the trainer removes the old trainer’s access to that trainee’s program.

/  Deleting a trainee requires confirmation and preserves or safely handles enrollment, attendance, and assessment history.

Result: ____6_____  Defect: _________

SA-03 — Enrollment queue and access

/  A trainee cannot submit an online self-enrollment application.

/  The trainee sees “Enrollment: Contact Admin” or equivalent guidance.

/  Admin assignment creates a pending or under-review enrollment.

/  A pending enrollment does not grant course access.

/  Approving the enrollment grants access to the course, lessons, and assessments.

/  Rejecting the enrollment records a reason and grants no access. (not sure for reasoning)

/  Completing and cancelling an enrollment change access and payment state correctly.

/  A duplicate enrollment for the same trainee and program is blocked.

/  Pending, active, completed, and rejected tabs show the correct records and counts.

/  A direct lesson URL for a non-approved program is denied.

Result: ____8____  Defect: ____2_____

SA-04 — Curriculum oversight

/  Create a course with code, title, level, fee, hours, duration, description, and trainer.

x  Missing required fields and duplicate course codes are rejected. (duplicating course codes, i can create a course as long as there's a course code and title)

/  Reassigning the trainer transfers content management to the new trainer.

/  Existing lessons, quizzes, and exams are visible to the assigned trainer.

/  Admin lesson, quiz, and exam views show records without exposing unauthorized edit actions.

/  Deleting a course or content requires confirmation and does not orphan related records.

Result: ____5_____  Defect: ____1_____

SA-05 — Payments and accounting

/  A self-pay enrollment with no payment is unpaid and shows the full balance.

/  Paying the remaining balance changes the status to Fully Paid and leaves a zero balance.

x  GCash, Maya, Bank Transfer, and Over-the-Counter payments are recorded with the correct method and reference.

/  A scholarship enrollment has no trainee balance due.

x  Admin-recorded payments appear in the trainee’s payment history.

/  Accounting billed, collected, and balance totals reconcile with enrollment and report data.

x  Cancelled or rejected enrollments do not retain an active balance that cannot be explained.

Result: _____4____  Defect: ____3_____

SA-06 — Schedules and attendance oversight

/  Create a future session with program, lesson, date, start/end time, class type, and meeting link.

/  A start time in the past is rejected.

/  An end time earlier than the start time is rejected.

/  Editing and deleting a session work and requiring confirmation for deletion.

/  Online and hybrid sessions expose a usable meeting link; face-to-face sessions do not require one.

/  Trainees see only sessions for their enrolled programs.

/  Admin attendance records match trainer entries.

/  Admin cannot create attendance for a session that has not started.

Result: ____7_____  Defect: ____0_____

SA-07 — Reports, settings, and system behavior

/  Dashboard totals match underlying user, program, enrollment, attendance, and assessment records.

/  Report filters update tables and charts correctly.

/  CSV export contains the filtered data currently displayed.

/  Print layout is readable and does not cut critical columns.

/  Institution name and academic year save and persist after reload.

/  Changing the default passing score affects new quizzes/exams, or the UI clearly explains that per-assessment values override it.

/  Changing the typing passing rate affects typing test pass/fail.

/  The self-enrollment toggle either enables a real application flow or is removed/disabled with an explanation. A dead control is a defect.

x  Maintenance mode blocks non-admin users and allows the Super Admin to restore access.

/  Email notification toggle behavior is observable in the test inbox.

/  System Information accurately identifies the active data store in Supabase mode.

/  Reset All Data reloads server data in Supabase mode and never wipes the shared database.

Result: _____11_____  Defect: _____1_____

SA-08 — MFA and announcements

/  Enabling MFA shows a QR/secret, verifies a valid code, and enforces the second factor.

/  An invalid MFA code is rejected and does not open the dashboard.

/  A restored AAL1 session is blocked by the MFA gate.

/  Disabling MFA removes enforcement and the factor; the next sign-in requires only a password.

/  Trainer and trainee tokens cannot be called MFA administration RPCs.

/  The MFA recovery process is documented and leaves the organization with an admin access path.

/  Create an announcement for all users, a trainee-only audience, and one program.

/  Each announcement is visible only to its intended audience.

/  Pinned or high-priority announcements display first and remain pinned after reload.

/  Editing and deleting announcements propagate to audience views.

Result: ____10____  Defect: __________

# 7. Trainer Runbook

## TR-01 — Program isolation

/  Trainer sees only programs assigned through trainer_programs, the profile programs array, or the course trainerId.

☐  Opening an unassigned program URL does not reveal content or management actions.

☐  Creating or changing content for another trainer’s program fails via UI and API.

/  The trainer cannot access admin user, setting, or report pages.

Result: ____2____  Defect: __________

## TR-02 — Lessons

/  Create a lesson with competency, unit, title, description, content, duration, and published state.

/  Empty titles or invalid durations are rejected.

/  Attach a video URL and materials; the trainee can view/download them.

/   Unpublishing a lesson hides it from trainees without deleting progress.

/   Editing and deleting a lesson requires confirmation where destructive and do not orphan quizzes unexpectedly.

Result: ____5_____  Defect: _________

## TR-03 — Quizzes

/  Create a quiz with MCQ, true/false, and identification questions.

/  The quiz cannot be saved without required fields, questions, and correct answers.

/  A schedule with start and deadline is required before a trainee can start.

/  The configured passing score is saved and used in results.

/  A quiz without a schedule is blocked for the trainee.

/  The quiz opens only inside its schedule window.

Result: ____6_____  Defect: __________

## TR-04 — Exams

/  Create an exam with a question bank, question count, passing score, and schedule.

X  The exam cannot be saved without required fields and questions.

/  The trainee cannot start without a schedule or outside the window.

/  The 60-minute exam timer starts correctly.

/  Exam scores and pass/fail results appear in trainer progress and trainee grades.

Result: ____4___  Defect: ____1_____

## TR-05 — Access requests and retakes

/  A completed quiz blocks retakes until the trainer approves one.

/  A missed deadline with no attempt offers late-access requests only when eligible.

/  A duplicate pending request is blocked.

/  Trainer approves or rejects a request with a note.

/  Approval grants exactly one attempt; rejection grants none.

/ The trainer can decide requests only for their own programs.

Result: ____5_____  Defect: __________

## TR-06 — Attendance

/  Future sessions cannot be marked.

/  An ongoing or completed session can be marked Present, Late, Absent, or Excused.

/  Bulk “mark all present” applies, and individual overrides are preserved.

/  Saving creates one record per trainee and prevents duplicates.

/  The trainer cannot edit another trainer’s session attendance.

/  Trainees see only their own attendance, with the configured requirement applied.

Result: ____4_____  Defect: __________

## TR-07 — Progress, evaluations, and typing remarks

/  Trainer progress shows the correct trainees, lessons completed, quiz/exam scores, and attendance.

/  A trainee’s grade matches the trainee’s own grades view.

/  Trainer evaluations save criteria scores, period, remarks, and overall result.

/  Trainer can add remarks to a Virtual Assistant typing result for an assigned trainee.

/  Trainer cannot view or edit another trainer’s evaluations or typing results.

Result: _____5_____  Defect: _________

## TR-08 — Trainer schedules

/  Create, edit, and delete own-program sessions.

/  Past start times and end-before-start are rejected.

/  The trainee sees the correct date, time, type, and meeting link.

/  Another trainer’s sessions cannot be edited or deleted.

Result: ____4_____  Defect: __________

# 8. Trainee Runbook

## TRA-01 — Account and profile

/  Activate the account from the invitation or register successfully.

/  Sign in and land on /trainee.

/  Update name, phone, address, birth date, gender, and education; changes persist.

/  Changing email to an existing account is rejected.

/  Change the password with a valid current password; the old password stops working.

/  An incorrect current password blocks the change.

Result: ____6_____  Defect: _________

## TRA-02 — Enrollment and course access

/  No online self-enrollment form is available; the page directs the trainee to contact admin.

/  A pending or rejected enrollment does not open course content.

/  An approved or enrolled program opens normally.

/  A completed enrollment retains the intended read-only or access behavior.

/  Direct URLs to unenrolled or unapproved programs are denied.

/  The trainee cannot change their own enrollment status or payment records.

Result: __________  Defect: __________

## TRA-03 — Lessons and progress

/  Lesson video, content, and materials display correctly.

/  Marking a lesson complete updates progress immediately and after reload.

/  Marking it incomplete reverses the progress correctly.

/  Course and dashboard percentages match the number of completed lessons.

/  No other program’s lessons appear in the course.

Result: ____4_____  Defect: __________

## TRA-04 — Quizzes

/  A quiz with no schedule cannot be started.

/  A quiz before its start time cannot be started.

/  Starting inside the window launches a 30-minute countdown.

/  Leaving and returning resumes the same attempt and clock.

/  At zero, the attempt submits automatically and cannot be edited.

/  Score, pass/fail, and correct/incorrect totals match the answer key and quiz passing score.

/  A retake is blocked until a trainer approves one additional attempt.

/  A late-access request is available only after an eligible missed deadline.

/  An unauthorized direct start or submission is rejected by the data layer.

Result: ___9_____  Defect: __________

## TRA-05 — Exams

/  An unscheduled exam cannot be started.

/  An exam before its start time cannot be started.

/  Starting inside the window launches a 60-minute countdown.

/  Submission records the score and pass/fail using the exam passing score.

/  In-window retakes follow the designed behavior; after-deadline submissions are rejected.

/  Exam results appear in grades and trainer progress.

Result: ____6____  Defect: _________

## TRA-06 — Schedules and attendance

/  Only sessions for the trainee’s enrolled programs appear.

/  Online/hybrid join links work; face-to-face sessions show the room instead.

/  Attendance shows Present, Late, Absent, and Excused accurately.

/  The attendance percentage uses the configured requirement and displays the correct warning state.

/  The trainee cannot edit attendance.

Result: ____3_____  Defect: __________

## TRA-07 — Typing test

/  A non-Virtual-Assistant trainee sees the program-exclusive message and cannot record a test.

/  A Virtual Assistant trainee can complete a passage.

/  WPM, accuracy, errors, score, and pass/fail are calculated correctly.

/  The configured typing passing rate is used.

/  History, best score, best WPM, and trainer remarks persist.

Result: ____5_____  Defect: __________

## TRA-08 — Payments, ratings, and announcements

/  The trainee sees only their own fees, balance, payment history, and receipts.

/  Partial and full payments update status and balance correctly.

/  A scholarship enrollment shows no self-pay balance.

/  One rating per trainer is available for an active enrollment, and the comment saves.

/  The trainer rating summary updates from trainee submissions.

/  Only announcements targeted to the trainee or their program appear.

Result: __________  Defect: __________

# 9. End-to-End Scenarios

## E2E-01 — Trainee intake to course access

1.  Admin creates a trainee and assigns a program/trainer.

2.  Trainee activates the account and signs in.

3.  Admin approves the enrollment.

4.  Trainee opens the course, schedule, and lesson.

5.  Trainer records attendance.

6.  Trainee completes a lesson and passes a quiz.

7.  Trainer sees the progress and result.

Pass: Status transitions are correct, access appears only after approval, and all roles see consistent records.

## E2E-02 — Trainer content delivery and assessment control

1.  Trainer creates a lesson, quiz, exam, and scheduled sessions.

2.  Trainee completes the lesson and starts the quiz.

3.  Trainee leaves and resumes; the timer continues.

4.  Trainee requests a retake; trainer approves one attempt.

5.  Trainee retakes the quiz and takes the exam.

6.  Trainer reviews scores, attendance, and progress.

7.  Trainer tries to edit another trainer’s content and is denied.

Pass: Timing and approval rules are enforced, and program isolation holds.

## E2E-03 — Super Admin security and governance

1.  Super Admin enables TOTP MFA.

2.  Sign out and sign back in with a valid code.

3.  Confirm an invalid code is rejected.

4.  Invite a trainer; the trainer activates and signs in.

5.  Record a payment, review reports, and update settings.

6.  Disable MFA and confirm the next sign-in behavior.

Pass: MFA gates access correctly, invitations activate once, and administrative changes persist.

## E2E-04 — Self-pay enrollment reconciliation

1.  Create a self-pay enrollment with a fee.

2.  Record a partial payment.

3.  Record the remaining payment.

4.  Compare trainee history, admin accounting, and reports.

Pass: Status moves from Unpaid to Partially Paid to Fully Paid; balances reach zero; totals reconcile.

# 10. Security and Cross-Cutting Checks

## SEC — RLS and API enforcement

☐  Trainee tokens cannot list or modify other profiles.

☐  Trainee tokens cannot change their own enrollment status, payments, or grades.

☐  Trainer tokens cannot read or write content for unassigned programs.

☐  Trainer/trainee tokens cannot call admin-only RPCs such as admin_set_mfa_enforced.

☐  Anonymous access to profiles, enrollments, assessments, and payments is denied.

☐  Only the anon key appears in the browser bundle; service_role is never exposed.

☐  Sensitive admin actions appear in the audit log with the actor and target.

## UX — Usability and accessibility

☐  Main workflows work at 1366×768 and 1920×1080 without clipped controls or unusable tables.

☐  Login, course, quiz, and attendance screens work at 375 px and 768 px widths.

☐  Keyboard-only navigation reaches all controls; focus is visible; dialogs trap focus.

☐  Success, warning, and error messages are specific and dismissible.

☐  No uncaught exceptions, failed required requests, or repeated console errors.

☐  Empty states explain the next action; loading states are visible on slow connections.

## DAT — Data and persistence

☐  Created and edited records persist after reload.

☐  Supabase-backed data refreshes correctly in a second tab.

☐  Demo and Supabase modes show consistent core behavior, apart from documented backend-only features.

☐  A failed save shows an error and does not falsely report success.

☐  The UAT seed/reset process is reproducible for the next tester.

# 11. Defect Log

| Defect ID | Test ID | Description | Severity | Status | Owner | Retest |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-001 |  |  |  | Open |  |  |
| DEF-002 |  |  |  | Open |  |  |
| DEF-003 |  |  |  | Open |  |  |

# 12. Exit Criteria and Sign-Off

☐  All S1 and S2 defects are fixed and retested.

☐  No open S1 defects remain.

☐  All four E2E scenarios pass.

☐  All mandatory risk checks in Section 2.3 have a result.

☐  RLS/API negative checks pass.

☐  No secrets are exposed in the browser bundle or repository.

☐  Remaining known limitations are accepted by the product owner.

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Product Owner |  |  |  |  |
| Super Admin Representative |  |  |  |  |
| Trainer Representative |  |  |  |  |
| Trainee Representative |  |  |  |  |
| QA Lead |  |  |  |  |
| Technical Lead |  |  |  |  |